PROJECT LOGIC

Automated Car Rental Management System in ServiceNow

A Sprint is a fixed period or duration in which the team works to complete a set of tasks.

An Epic is a large task or project that is too big to complete in one sprint. It is divided into smaller user stories that can be completed over multiple sprints.

A Story is a small task or requirement that forms part of an Epic.

A Story Point is a number that represents the relative effort required to complete a story. The Fibonacci series is commonly used for estimation.

Story Point Scale

1 – Very Easy task

2 – Easy / Small task

3 – Normal / Moderate task

5 – Difficult task

Story Point – 5 (1, 2, 3, 5)

Sprint 1

User Access & Service Portal (Epic 1)

Creating Service Portal Access (USN1)  2

Creating Car Rental Request Catalog Item (USN2)  3

Car Rental Booking Intake (Epic 2)

Creating Vehicle Request Form (USN3)  3

Adding Journey Details Fields (USN4)  3

Configuring Car Type & Duration Details (USN5)  2

Validation & Form Behaviour (Epic 3)

Mandatory Field Validation (USN6)  3

Configuring Date Validation Client Scripts & UI Policies (USN7)  3

Total Story Points in Sprint 1 = 19

Sprint 2

Workflow & Request Processing (Epic 4)

Manager Approval Flow Logic (USN8)  3

Request Processing using Flow Designer (USN9)  5

Creating Custom Request Record & CRR Auto-Numbering (USN10)  3

Fulfillment & Exception Management (Epic 5)

Automated Catalog Task (SCTASK) Generation (USN11)  5

Business Rule Incident Auto-Creation on Unavailability (USN12)  3

Notifications & Analytics (Epic 6)

Booking Approval Email Notifications (USN13)  2

Platform Analytics Dashboard Visualization (USN14)  3

Total Story Points in Sprint 2 = 24

Total Story Points

Sprint 1 = 19

Sprint 2 = 24

Velocity Calculation

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 43

Number of Sprints = 2

Velocity = 43 / 2

Velocity = 21.5 Story Points per Sprint

Your team's velocity is 21.5 Story Points per Sprint.