PROJECT PLANNING PHASE

Project Planning Template – Product Backlog, Sprint Planning, Stories & Story Points

Date: 4 September 2026

Team ID: ________________

Project Name: Automated Car Rental Management System in ServiceNow

Maximum Marks: 5 Marks

Product Backlog, Sprint Schedule, and Estimation

The product backlog below is prepared for the Automated Car Rental Management System in ServiceNow. The user stories are grouped into two proposed sprints and estimated using Fibonacci-style story points.

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Members |

| :--- | :--- | :--- | :--- | :---: | :---: | :--- |

| **Sprint-1** | Service Portal & Access | USN-1 | As a user, I can access the ServiceNow Service Portal for car rental booking. | 2 | High | ________________ |

| **Sprint-1** | Car Rental Booking | USN-2 | As a user, I can open the “Car Rental Request” catalog item. | 3 | High | ________________ |

| **Sprint-1** | Car Rental Booking | USN-3 | As a user, I can enter requested date, pickup location, drop location, duration, and reason. | 3 | High | ________________ |

| **Sprint-1** | Validation & Form Behaviour | USN-4 | As a user, I can receive validation for mandatory vehicle-booking fields. | 3 | High | ________________ |

| **Sprint-1** | Validation & Form Behaviour | USN-5 | As a user, I can use a dynamic form controlled by UI Policies and Client Scripts. | 3 | Medium | ________________ |

| **Sprint-1** | Car Rental Booking | USN-6 | As a user, I can submit a complete car rental request via Order Now. | 2 | High | ________________ |

| **Sprint-1** | Validation & Form Behaviour | USN-7 | As the system, I can validate future departure dates before processing the request. | 3 | High | ________________ |

| **Sprint-2** | Workflow & Request Processing | USN-8 | As the system, I can route the vehicle request for Manager Approval. | 3 | High | ________________ |

| **Sprint-2** | Workflow & Request Processing | USN-9 | As the system, I can process the request end-to-end using Flow Designer / Process Automation. | 5 | High | ________________ |

| **Sprint-2** | Workflow & Request Processing | USN-10 | As the system, I can create and store a request record with CRR auto-numbering. | 3 | High | ________________ |

| **Sprint-2** | Fulfillment & Exception | USN-11 | As the transport team, I receive an automated Catalog Task (SCTASK) for vehicle dispatch. | 5 | High | ________________ |

| **Sprint-2** | Fulfillment & Exception | USN-12 | As the system, I can auto-create an Incident record when a vehicle is rejected/unavailable (State == 3). | 3 | High | ________________ |

| **Sprint-2** | Notifications & Analytics | USN-13 | As a user, I can receive booking status approval email notifications. | 2 | Medium | ________________ |

| **Sprint-2** | Notifications & Analytics | USN-14 | As an administrator, I can view fleet request metrics on the Platform Analytics Dashboard. | 3 | High | ________________ |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |

| :--- | :---: | :---: | :--- | :--- | :---: | :--- |

| **Sprint-1** | 19 | 6 Days | Proposed | Proposed | 19 | Proposed |

| **Sprint-2** | 24 | 6 Days | Proposed | Proposed | 24 | Proposed |

Velocity:

Total Story Points = 43 (Sprint-1: 19 + Sprint-2: 24)

Number of Sprints = 2

Team Velocity = 43 / 2 = 21.5 Story Points per Sprint

Using the 6-day sprint duration from the planning template, average velocity per day = 21.5 / 6 = 3.58 Story Points per day.

Burndown Chart:

A burndown chart represents the work remaining against sprint time. The chart data below represents the planned vs. ideal progress for Sprint-1 across its 6-day duration:

| Sprint Day | Ideal Remaining Work (Points) | Planned / Actual Remaining Work (Points) |

| :---: | :---: | :---: |

| **Day 0** | 19.0 | 19.0 |

| **Day 1** | 15.8 | 16.0 |

| **Day 2** | 12.7 | 13.0 |

| **Day 3** | 9.5 | 9.0 |

| **Day 4** | 6.3 | 6.0 |

| **Day 5** | 3.2 | 3.0 |

| **Day 6** | 0.0 | 0.0 |

Legend: ──●── Ideal & Planned Remaining Work (Story Points)

References:

1. Atlassian – Agile Project Management

2. Atlassian – How to do Scrum with Jira Software

3. Atlassian – Epics

4. Atlassian – Sprints

5. Atlassian – Estimation

6. Atlassian – Burndown Charts